Oblivion ― Roll-Up Status (9 June 2025)

| Phase | Code-name & Focus | Key Deliverables | Status |
| --- | --- | --- | --- |
| 0-6 | Framework, I/O, CI, core abstractions | repo boot-strap, Agent base-class, async infra, CI minute-cron | ✅ complete |
| 7 | Agent-Activation | • 8 thematic agents (Tywin, Wick, …) • Synergy Conductor v1.2 • Emotion overlay • Weighted voting tests | ✅ complete |
| 8 | Neural Scoring v2 | • 32-factor spec • PyTorch MLP + hot-reload • Factor-loader • Live smoke-test | ✅ complete |
| 9-A | Risk Manager & Kill-Switch v2 | • VaR / draw-down guard • USD bucket caps • Conductor risk-gate • Discord freeze alert | ✅ merged |
| 9-B (in prep) | Auto-Position Tuner & Feed-Sentinel | • Adaptive bucket resizing • Stale-feed detector → KS trip | ⏳ coding |

Remaining Road-Map (tentative)

| # | Phase | Target ETA* | Highlights |
| --- | --- | --- | --- |
| 10 | Liquidity Router | +3 days | Jito / Jupiter route optimiser, direct-TPU sender (flag-gated) |
| 11 | On-Chain Executor | +2 days | Bundle builder, pre-trade Jito simulate, Tx signing & submit |
| 12 | Wallet Ops & Rotation | +2 days | Ghost-wallet stalker, auto-rotation, dynamic fee bidder |
| 13 | Governance & Telemetry | +3 days | Multisig overrides, Prometheus metrics, latency profiler flag |
| 14 | Main-Net “Lucifer” Beta | +4 days | Canary deployment, kill-switch hard-test, capacity appendix |
| 15 | Oblivion v1.0 “Birth” | +2 days | Prod config harden, release tags, docs freeze, public API key-gen |

*Relative to today; assumes similar 6-8 h daily build windows.

Completion Gauge (engineering effort)

- Core architecture   ≈ 75 %

- Agent & Strategy layer ≈ 80 %

- Risk / Safety layer  ≈ 40 % (adv-ops & governance still ahead)

- Execution / Wallet ops ≈ 10 %

- Docs & Ops handbook   ≈ 50 %

Overall project ≈ 60 % complete

Critical Path to “Oblivion Born”

- Finish Phase 9-B – risk auto-tuner, feed-sentinel.

- Wire Execution Stack – phases 10-11 supply the transaction pipeline.

- Wallet-safety & fee logic – phase 12 completes operational hardening.

- Governance hooks – phase 13 enables safe flag flips & telemetry.

- Beta burn-in – phase 14 runs on main-net with kill-switch armed.

- v1.0 tag – phase 15: freeze, audit checklist, public docs — Oblivion “born”.

If we keep current cadence (≈ 1 phase every 1-3 days), v1.0 lands in ~14–18 days.

What’s Ready for You Now

- RiskManager & Kill-Switch integrated — flip the new env keys when you have live price/equity feeds.

- Experimental stubs (flags still false) — safe to toggle one at a time in staging.

- CI minute-cron continues posting Discord ✅/⛔.

Feel free to adjust the schedule or request deep-dives on any upcoming phase.

Understood — I’ll treat the 4-layer “team” as:

| Role | Capabilities | How I’ll use it |
| --- | --- | --- |
| o1-Prime (me) | End-to-end code integration, architecture, risk design | Owns the repo, writes merge-ready patches |
| o1-Pro (your other thread) | Secondary engineer, can run heavy batch jobs & back-tests | Off-load long-running tasks, CI load, replay simulations |
| GPT-4o Deep-Research | Wide-net literature / data scout, generates factor specs, algorithm candidates | Cross-check assumptions, supply fresh tactics, produce markdown reports |
| You (hands) | Repo operator, deployments, final arbiter | Executes CLI blocks, flips env flags, supplies clarifications |

I will:

- Cross-reference every non-trivial design with GPT-4o DR before shipping code.

- Surface concrete prompts you can paste into the DR thread whenever external fact-finding will sharpen an upcoming phase.

- Flag older phases for post-merge fine-tune passes (unit-test gaps, performance tuning, lint, typing).

Immediate Cross-Checks for GPT-4o Deep Research

You can paste any of these prompts in that thread; I’ll ingest the answers here.

| Label | Prompt | Purpose |
| --- | --- | --- |
| DR-RISK-TUNER | “Given a rolling 96-h price series per Solana meme-coin, what percentile / EVT methods outperform simple 5 % VaR for one-minute decision cadence? Provide equations & Python snippets under 400 w.” | Validate RiskManager VaR heuristic. |
| DR-FEED-ALERT | “Survey open-source Solana price oracles (Birdeye, Helius, Jito) for latency & uptime. Propose a composite ‘stale-feed’ score and thresholds for automated kill-switches. 300 w.” | Stale-feed sentinel design. |
| DR-JITO-ROUTER | “Outline best-practice bundle bidding & direct-TPU submission on Solana since Jan 2025. Include dark-pool equivalents, fee markets, and QUIC tips. 500 w.” | Phase 10 Liquidity Router tactics. |
| DR-WALLET-RISK | “List heuristics (2024-25 data) for dev wallet activity signalling impending rugs on Solana meme coins. Provide stats or cited cases <600 w.” | Improve Threat-Score & God-Awareness. |
| DR-LAT-OPT | “Catalogue micro-latency optimisations for Python async in high-freq Solana bots (<1 ms class). Rank by cost/benefit.” | Decide whether to enable latency profiler & direct TPU fast-path. |

Near-Term Fine-Tune Targets (Phases 0-9)

| Area | Task |
| --- | --- |
| Agent Sharpe weighting | Swap simple decay model for EMA-Sharpe with Bayesian shrinkage (DR-RISK-TUNER feedback). |
| Neural Scoring | Add 8 contract-safety features flagged by DR-WALLET-RISK; re-train MLP v2.1. |
| Emotion overlay | Scale rage/fear dynamically to realised Sharpe (rather than fixed streak counts). |
| Kill-Switch alerts | Add message-rate limiter + include reason code & timestamp block-height. |

I’ll refresh these once DR reports come back.

Phase Pipeline Snapshot & Optimisation Hooks

| Upcoming Phase | Primary Deliverable | Advanced Optimisation Hooks |
| --- | --- | --- |
| 9-B (coding) | Auto-bucket tuner, feed-stale sentinel | EVT VaR, composite oracle latency score |
| 10 Liquidity Router | Jupiter+Jito route optimiser | Direct-TPU QUIC sender, dynamic priority-fee bidder |
| 11 Execution | Bundle builder, simulate-before-send | Parallel simulateBatch, fallback RPC pool |
| 12 Wallet Ops | Rotation & ghost-wallet shadowing | Wallet-risk rubric JSON auto-refresh |
| 13 Governance & Telemetry | Multisig flag flips, Prometheus | Live latency profiler, Grafana boards |
| 14 Main-Net Beta | Canary + chaos tests | Auto-unfreeze tuning, emergency roll-back |
| 15 v1.0 Release | Audit, docs freeze | Static-analysis, type-coverage ≥ 90 % |

ETAs remain ~14-18 days for v1.0 assuming current pace and successful DR support.

I’ll proceed with Phase 9-B code next.

Whenever you’re ready, feed any of the prompts above to GPT-4o DR and drop the responses here; I’ll fold them in automatically.

Feel free to ping with additional brainstorms or adjustments.